## Slide 1
March 2015
This document is confidential and contains proprietary information, including trade secrets of CitiusTech. Neither the document nor any of the information contained in it may be reproduced or disclosed to any unauthorized person under any circumstances without the express written permission of CitiusTech.
Agile Estimation
Session 4
Notes: http://www.istockphoto.com/photo/healthcare-and-medicine-22075110?st=3e3101d
http://www.istockphoto.com/photo/laboratory-42696182?st=3e3101d

## Slide 2: Agenda
What is Estimation?
Why do we Estimate?
Why Estimation Fails?
What to Estimate?
Estimation Techniques
Definition of Done
Estimate Best Practice

## Slide 3: What is Estimation?
Estimation is the process of finding an estimate, or approximation, which is a value that is usable for some purpose even if input data may be incomplete, uncertain, or unstable.
The value is nonetheless usable because it is derived from the best information available.
Typically, estimation involves "using the value of a statistic derived from a sample to estimate the value of a corresponding population parameter".

## Slide 4: Agenda
What is Estimation?
Why do we Estimate?
Why Estimation Fails?
What to Estimate?
Estimation Techniques
Definition of Done
Estimate Best Practice

## Slide 5: Why do we Estimate?
Schedule
Reliable project delivery dates .
Reducing Uncertainty
Align the business objectives and technical estimates .
Cost
Controlled project costs.
Customer Satisfaction
Better informed business decision making .
Improved communication between management and the project team

## Slide 6: Agenda
What is Estimation?
Why do we Estimate?
Why Estimation Fails?
What to Estimate?
Estimation Techniques
Definition of Done
Estimate Best Practice

## Slide 7: Why Estimation Fails?
Estimation is one of the harder parts of a software Project.
Some data:
  Nearly ⅔ of projects significantly overrun their cost estimates.
  64% of the features included in products are rarely or never used.
  The average project exceeds its schedule by 100%.
Focused in features and not in activities.
A little efforts helps a lot
A lot of effort only helps a little more
Key Reasons
Activities don’t finish early.
Lateness is passed down the schedule.
Activities are not independent .
Featured are not developed by priority.
We ignore Uncertainty.
Estimates become commitments.

## Slide 8: Agenda
What is Estimation?
Why do we Estimate?
Why Estimation Fails?
What to Estimate?
Estimation Techniques
Definition of Done
Estimate Best Practice

## Slide 9: What to Estimate?
Estimate size; derive duration
velocity
Desired features
User stories
Estimate size
Estimate iterations
Derive duration
schedule

## Slide 10: Use Relative Measure of Size
Traditional Measures
  Lines of Code
  Function Point
Agile Measures
  Story Points
  Ideal Days

## Slide 11: Story Points
The “bigness” of a task
Influenced by
How hard it is
How much of it there is
Relative values are what is important:
A login screen is a 2.
A search feature is an 8.
Points are unit-less
Easy
Impossible
Easy
Hard
Next to Impossible
Ok
Crazy
Med
Please no

## Slide 12: Ideal Time
How long something would take if
It’s all you worked on
You had no interruptions
and everything you need is available
It’s easier to estimate in ideal time
It’s too hard to estimate directly in elapsed time
Need to consider all the factors that affect elapsed time at the same time you’re estimating

## Slide 13: Comparing the Approaches
Story points help drive cross-functional behavior
Story point estimates do not decay
Story points are a pure measure of size
Estimating in story points is typically faster
My ideal days cannot be added to your ideal days
Ideal days are easier to explain outside the team
Ideal days are easier to estimate at first

## Slide 14: Agenda
What is Estimation?
Why do we Estimate?
Why Estimation Fails?
What to Estimate?
Estimation Techniques
Definition of Done
Estimate Best Practice

## Slide 15: Estimation Techniques
  The three most common techniques for estimating are
  Expert opinion
  Analogy
  Disaggregation
  Each of these techniques may be used on its own, but the techniques should be combined for best results.

## Slide 16: Estimation Techniques : Expert Opinion
  If you want to know how long something is likely to take, ask an expert.
  Advantages:
    It usually doesn’t take very long.
  Disadvantages:
    On an agile project, estimates are assigned to user stories or other user valued functionality.
    Developing this functionality is likely to require a variety of skills normally performed by more than one person.
    This makes it difficult to find suitable experts who can assess the effort across all disciplines.

## Slide 17: Estimation Techniques : Analogy
When estimating by analogy, the estimator compares the story being estimated with one or more other stories.
If the story is twice the size, it is given an estimate twice as large.
When estimating this way, you do not compare all stories against a single baseline or universal reference.
Instead, you want to estimate each new story against an assortment of those that have already been estimated.
To decide if a story should be estimated at five story points, see if it seems a little bigger than a story you estimated at three and a little smaller than a story you estimated at eight.

## Slide 18: Estimation Techniques : Disaggregation
  Disaggregation refers to splitting a story or feature into smaller, easier-to-estimate pieces.
  However, you need to be careful not to go too far with this approach.

## Slide 19: Factors Affecting Estimations
The agility of the client organization
Team maturity
The mutual trust between the client and the offshore team
Familiarity of domain and technical context

## Slide 20: Agenda
What is Estimation?
Why do we Estimate?
Why Estimation Fails?
What to Estimate?
Estimation Techniques
Definition of Done
Estimate Best Practice

## Slide 21: Definition of “Done”
Get this completed from Amit K

## Slide 22: What if an estimate is large?
Ready for Iteration planning
Mid-range (4-10 iterations out
Long-term (10+ iterations out)
Increasing detail
Increasing priority
Break down stories as they move up the backlog

## Slide 23: Relativity
Scrum work on the theory of Relativity for Estimate
Relative | Absolute
Story points | Hours/Days
Used for Release planning | Used for Sprint planning
Accuracy is not important | Accuracy is important to some extend
Eliminates bias | Does not eliminate bias
Cannot be compared with another team’s | Supports comparison

## Slide 24: Making it Abstract - Story Points
Used to estimate the size of a story: the effort of a requirement
Relative estimation - 2 story points require more effort than one story point and 13 story points require much more effort than 1 story point
Attention to complexity: inherent and accidental
1 2 3 5 8 13
Sprint Planning
1 2 3 5 8 13 21 80 100 ...

## Slide 25: Agenda
What is Estimation?
Why do we Estimate?
Why Estimation Fails?
What to Estimate?
Estimation Techniques
Definition of Done
Estimate Best Practice

## Slide 26: Best Practices
Use more than one person
Use more than one approach
Agree on what “It” and “Done” means
Know when to stop
Present estimates as a range
Defend / explain estimate range probabilities
Don’t reserve estimating for when you know least about the project
Be aware of common estimation omissions
Embrace reality early
Review, Revisit, Remove head from sand, Repeat

## Slide 27: Summary
Don’t forget an estimate is only an estimate.
The better you are at it, the better you will be at hitting deadlines and protecting quality.
Estimate size; derive duration
Size
Calculation
Duration
300
Kilograms
Velocity=20
300/20=15 iterations

## Slide 28: References
Book - Fallacies of Agile Development by Venkat Subramaniam
Book - Practices of an Agile Developer by Venkat Subramaniam and Andy Hunt

## Slide 29
Thank You